HELION: A 2D SOLAR SYSTEM SIMULATOR

PERSONAL DETAILS

Name 					Shaurya Goyal

Enrollment Number 		25411035

Email 					shaurya_g@es.iitr.ac.in

Contact Number 			7292069052

Github					https://github.com/gylshaurya

CODING EXPERIENCE

- Fluent in C++ and Python

- Experienced in Web Development (Vanilla HTML, CSS and JavaScript ), one of my recent projects is Scidea

- Developed 10+ Android Applications via Android Studio

- Learning Solidity, Smart Contract Development and Application

- Successfully completed the SDS Syntax Error Hackathon and developed a Blockchain based Medical Record System

- Worked with Arduino and Esp32 Circuits

PROJECT IDEA

A 2D Solar System Simulator in which users can create, do change, and observe different solar systems. The simulator will have features to add new objects like stars and planets, they will be able to adjust their properties like mass, radius, velocity, and gravity and then see the outcomes. They will also be able to speed up and slow down the simulation speed.

The simulator focuses on simple mechanics rather than fully accurate astrophysics, so the bodies will interact using basic Newtonian physics. Some other additional features include:

- Orbital paths and trajectory trails.

- Velocity vectors of chosen bodies.

- Stability warnings such as decaying orbits or escaping objects.

- At the end of the simulation, users will be able to see the summary, like the total number of bodies remaining, the collision history and graphs such as distance vs time and speed vs time.

This simulator could be use both as an educational and as a creative tool, which will allow users to build solar systems, experiment with gravity, and observe the outcomes.

TECH STACK

1. Design and Simulation

- HTML5 Canvas / WebGL (Pixi.js or raw Canvas) - For rendering  object motion and trail.

- JavaScript / TypeScript - To implement the physics, simulation updates, and UI interactions.

2. Physics and Simulation

- Custom Newtonian Physics Engine

  - Gravity calculations between bodies

  - Velocity & position updates

  - Collision detection and handling

- Adjustable Gravitational Parameters

  - Adjustable gravitational constant

  - Adjustable time scale

3. UI Logic and Control System

- Lightweight state management (vanilla JS or Svelte/React if needed)

  - For user settings, body properties and other settings

- Interactive tools

  - Drag to set initial velocity

  - Click to add bodies

  - Real time adjustable parameters

4. Data Handling and Visualization

- Chart.js or D3.js – For visualizing distance, velocity and other metrics.

- Loca Storage ( Additional ) – For saving system presets, custom planetary setups, and past simulations.

WORK ENVIRONMENT

MacOS Tahoe 26.1

Visual Studio Code1.106.2 with packages(plug-ins) installed

Git 2.51.2 and GitHub 3.15.12

DEVELOPMENT TIMELINE

### Week 1: Setup Rendering & Simulator

Objective: Build the basic physics loop and draw simple orbital motion on screen.

Day 1–3: Rendering & Environment Setup

- Set up Canvas or Pixi.js for the rendering system.

- Implement basic camera controls (pan, zoom).

- Render static celestial bodies with properties like radius and color.

Day 4–7: Basic Physics Engine

- Implement 2D vector math to calculate values such as speed and distance.

- Add gravitational interactions

- Update velocity and position using a fixed time step.

- Draw simple trajectory trails behind moving bodies.

End of Week 1 Goal:
A sun and a planet orbiting smoothly in 2D with visible trails.

### Week 2: Interactivity & Adjustable Parameters

Objective: Make the system interactive and editable by the user.

Day 8–10: User Interaction Tools

- Click to add new bodies (initially orbiting the sun).

- Drag to set initial velocity direction and magnitude.

- Add sliders/inputs for mass, radius, color, and time scale.

Day 11–14: UI Panel & Controls

- Add controls: play, pause, reset, slow/fast simulation speed.

- Add an object inspector to edit body properties while simulation is paused.

- Toggle visibility for trails and velocity vectors.

End of Week 2 Goal:
Users can create bodies, adjust their properties, and see immediate orbit changes.

### Week 3: Stability Checks, Presets & User Experience Improvements

Objective: Add useful feedback, presets, and improve the user experience without increasing the complexity.

Day 15–17: Stability Indicators

- Detect simple signs of unstable orbits (eg. object drifting outward quickly).

- Add escape trajectory warnings.

Day 18–19: Preset Scenarios

- Provide preset systems (e.g., mini solar system, binary planet, slow decay system).

- Allow users to load/reset scenarios easily.

Day 20–21: Usability Enhancements

- Better visual scaling for large/small bodies.

- Cleaner UI layout, tooltips, and instructions.

- Improve pan + zoom responsiveness.

End of Week 3 Goal:
A polished and intuitive simulator with presets and stability feedback.

### Week 4: Visualization, Summary Tools & Final Polishing

Objective: Add graphs, polish visuals, optimize performance, and prepare for submission.

Day 22–24: Summary & Graphs

- Use Chart.js or D3.js to show Distance vs time and Speed vs time graphs.

- Add a summary panel showing number of bodies, simulation duration, and basic stats.

Day 25–27: Optimization & Save/Load

- Improve performance by reducing trail length, batching draws, etc.

- Save/load user-created systems using Local Storage.

Day 28–30: Testing & Finalization

- Test all presets and custom systems.

- Fix numerical stability issues.

- Final documentation, screenshots, and final cleanup.

End of Week 4 Goal:
A polished, easy-to-use 2D Solar System Simulator with adjustable parameters, stable orbits, presets, and useful visualizations.

But implementation details may change as challenges appear and I may have to head on a different path as the project moves through every stage.

FINAL DELIVERABLE

By the end of the month, the project will include:

- A fully interactive 2D Solar System Simulator.

- Adjustable parameters for mass, velocity, time scale, gravity strength, and object properties.

- Real-time visualization with orbit trails, vector arrows, and system stability indicators.

- Preset scenarios and the ability to save/load custom systems.

- Graphs showing orbital and velocity data over time.